TRAFFICVISION AI

# MILESTONE 1
Project Initialization, Design & Core Setup

Weeks 1–2  •  22 July – 31 July 2026   •   IMPLEMENTED

| Milestone Focus | Project Initialization, Design & Core Setup |
| --- | --- |

# 1. Milestone Objective

Establish the technical foundation of TrafficVision AI, including architecture, database structure, development environments, authentication, role-based access and the first live traffic monitoring workflow.

# 2. Work Completed / Planned

• Defined project objectives and smart-traffic workflows.

• Designed the system architecture and database schema.

• Planned UI wireframes and application workflows.

• Set up the React/Vite frontend and FastAPI backend environments.

• Implemented registration, login, password hashing and JWT-based authentication.

• Implemented role-based access for Commoner, Operator, Admin and Commissioner users.

• Built live traffic monitoring with traffic points, speed, free-flow speed, travel time and road status.

• Implemented congestion tracking using traffic observations.

# 3. Milestone Outcomes

• Working authentication and role-based access flow.

• Core live traffic monitoring functionality.

• Initial congestion dashboard and traffic-status tracking.

• Foundation for subsequent prediction, routing, alerts and analytics modules.

# 4. Implementation & Functional Flow

Registration/Login → API authentication → password verification/hash → JWT token → authenticated requests → role-specific dashboard → live traffic monitoring.

# 5. Implementation Status

| Area | Status | Implementation / Evidence |
| --- | --- | --- |
| Architecture & setup | Completed | Frontend/backend environments and core application structure. |
| Database | Completed | User, traffic and supporting application models established. |
| Authentication | Completed | Registration, login, bcrypt password handling and JWT token storage. |
| Role-based access | Completed | Role-aware access using current-user and role dependencies. |
| Live traffic | Completed | Traffic observations, speed, travel time and road status displayed. |
| Congestion tracking | Completed | Traffic conditions classified from observed data. |

Key implementation files: backend/app/main.py; backend/app/core/security.py; backend/app/core/database.py; backend/app/models/user.py; backend/app/models/traffic.py; frontend/src/pages/Login.jsx; frontend/src/services/api.js

# 6. Visual Evidence

Figure 1. Registration interface used to create a TrafficVision AI account.

Figure 2. Login interface for secure platform access.

Figure 3. Registration interface with role selection.

# 7. Documentation Note

This milestone report is based on the TrafficVision AI project documentation, implementation evidence and supplied interface screenshots.