TRAFFICVISION AI

# MILESTONE 3
Alerts, Analytics & AI Insights

Weeks 5–6  •  17 August – 28 August 2026   •   IMPLEMENTED / DEMONSTRATED

| Milestone Focus | Alerts, Analytics & AI Insights |
| --- | --- |

# 1. Milestone Objective

Add operational awareness and decision support through traffic alerts, notifications, analytics, congestion heatmaps, traffic trends and AI-assisted traffic insights.

# 2. Work Completed / Planned

• Implemented the traffic alert and notification system.

• Generated congestion and traffic notifications.

• Built analytics dashboards and congestion heatmaps.

• Developed traffic trend and road-performance analysis.

• Added AI-assisted traffic recommendations and analysis workflows.

• Integrated alert resolution and analytics-oriented views.

# 3. Milestone Outcomes

• Operational alert and notification workflow.

• Active and resolved alert lifecycle.

• Analytics and heatmap dashboards.

• Traffic trend and road-performance analysis.

• AI-assisted traffic insights.

# 4. Implementation & Functional Flow

Traffic records → recent observations → congestion check → duplicate-active-alert check → alert creation → dashboard/notification → resolution → resolved timestamp/state.

Analytics implementation: Heatmap visualization uses congestion-weighted points. Road-performance views summarize average speed and observation counts. Trend views aggregate traffic observations by congestion level.

# 5. Implementation Status

| Area | Status | Implementation / Evidence |
| --- | --- | --- |
| Alert system | Completed | Alert model, service, routes and operational dashboard. |
| Congestion alerts | Completed | Medium/high traffic observations can generate alerts. |
| Alert lifecycle | Completed | Active alerts can be reviewed and resolved. |
| Analytics | Completed | Traffic trends, road performance and utilization views. |
| Heatmap | Completed | Congestion-weighted geographic visualization. |
| AI insights | Implemented / demonstrated | Prediction and route recommendation workflows provide traffic intelligence. |

Key implementation files: models/alert.py; alerts/service.py; alerts/routes.py; analytics/service.py; Alerts.jsx; Analytics.jsx; Dashboard.jsx; TrafficMap.jsx

# 6. Visual Evidence

Figure 1. Traffic overview showing monitored traffic points and public alerts.

Figure 2. Alerts and Notifications interface showing active and resolved alerts.

# 7. Documentation Note

This milestone report is based on the TrafficVision AI project documentation, implementation evidence and supplied interface screenshots.