TRAFFICVISION AI

# MILESTONE 4
Testing, Deployment & Documentation

Weeks 7–8  •  31 August – 11 September 2026   •   PARTIALLY COMPLETED — DOCKER PENDING

| Milestone Focus | Testing, Deployment & Documentation |
| --- | --- |

# 1. Milestone Objective

Validate the integrated platform, improve usability and stability, prepare deployment, consolidate documentation and produce final demonstration evidence.

# 2. Work Completed / Planned

• Performed application workflow validation and UI improvements.

• Validated live traffic, role-specific dashboards and alert handling.

• Improved loading states, error handling, reusable UI and responsive behavior.

• Prepared project documentation and presentation material.

• Demonstrated the integrated TrafficVision AI application.

• Prepared deployment configuration; Docker/containerization remains outstanding.

# 3. Milestone Outcomes

• Major application workflows demonstrated.

• Functional validation evidence collected.

• Professional milestone documentation prepared.

• Containerized deployment remains the principal outstanding task.

# 4. Implementation & Functional Flow

Integrated workflow testing → issue correction → module validation → deployment preparation → documentation → final demonstration.

# 5. Implementation Status

| Area | Status | Implementation / Evidence |
| --- | --- | --- |
| Testing & validation | In progress | Major workflows demonstrated; formal complete test-suite evidence remains incomplete. |
| Performance & stability | In progress | Timeout/error handling and bounded queries are present; formal load benchmarks are not evidenced. |
| Docker/containerization | Pending | Dockerfiles/Compose and containerized runtime evidence are not verified in the reviewed implementation. |
| Cloud deployment | Partially prepared | Deployment configuration exists; successful live deployment still requires runtime evidence. |
| Documentation | In progress | Architecture, implementation, APIs, database, testing and deployment documentation consolidated. |
| Final presentation | In progress | Final demonstration should cover all major modules and deployment status. |

Key implementation files: Testing_and_Validation.md; Deployment.md; Final_Status.md; architecture documentation; module documentation; deployment configuration

# 6. Visual Evidence

Figure 1. Traffic overview / system-wide traffic interface used for integrated validation.

Figure 2. Prediction and traffic-operations interface.

Figure 3. Route Planner and route-analysis interface.

Figure 4. Alert management interface used for validation.

# 7. Deployment Status Note

Deployment status must be reported accurately: the reviewed documentation explicitly records Docker/containerization as pending. Therefore, this milestone should not claim a completed containerized or production deployment.